# Team Meeting Report

(each team member submits their own copy of the team meeting report)

| Who was present for this meeting? | Derek Wang Shail Patel |
| --- | --- |
| What was the goal of the meeting? What was accomplished / how was the time used? | Discuss what platform to create High Fidelity Prototype (Microsoft PowerPoint , Google Slides, Figma, or Invision) and to |
| What are the action items for each person on the team to complete before the next meeting? | Shail - creates powerpoint Derek - make high fidelity prototype on figma |
| What are the different roles members of the team will take on for each of the tasks? | Shail - making powerpoint Derek - making the high fidelity prototype |
| When should these be completed? | 4/14 - 11am |
| What is the status of any action items defined in the last meeting? | Wizard of OZ study 1 & 2 - complete Wizard of OZ study 3 & 4 - incomplete |
| When is the next meeting? | 4/18/23 |